**Test Plan Document**

**for**

**Producers-Consumers Economic Relationships Model**

**Version 1.0**

**Prepared by Mateusz Golab**

**Cranfield University**

**School of Engineering**

**AMAC**

**1st April 2012**

**Table of Contents**

[1. Introduction 4](#_Toc321133840)

[1.1. Objectives 4](#_Toc321133841)

[1.2. Testing strategy 4](#_Toc321133842)

[1.3. Scope 4](#_Toc321133843)

[1.4. Reference Material 4](#_Toc321133844)

[1.5. Glossary 4](#_Toc321133845)

[2. Test items 4](#_Toc321133846)

[2.1. Program modules 4](#_Toc321133847)

[2.2. Job Control Procedures 4](#_Toc321133848)

[2.3. User Procedures 4](#_Toc321133849)

[2.4. Operator Procedures 4](#_Toc321133850)

[3. Features to be tested 4](#_Toc321133851)

[4. Features not to be tested 4](#_Toc321133852)

[5. Approach 4](#_Toc321133853)

[5.1. Component Testing 4](#_Toc321133854)

[5.2. Integration Testing 4](#_Toc321133855)

[5.3. Conversion Testing 4](#_Toc321133856)

[5.4. Job Stream Testing 4](#_Toc321133857)

[5.5. Interface Testing 4](#_Toc321133858)

[5.6. Security Testing 4](#_Toc321133859)

[5.7. Recovery Testing 4](#_Toc321133860)

[5.8. Performance Testing 4](#_Toc321133861)

[5.9. Regression Testing 4](#_Toc321133862)

[5.10. Acceptance Testing 5](#_Toc321133863)

[6. Pass / Fail Criteria 5](#_Toc321133864)

[6.1. Suspension Criteria 5](#_Toc321133865)

[6.2. Resumption Criteria 5](#_Toc321133866)

[6.3. Approval Criteria 5](#_Toc321133867)

[7. Testing Process 5](#_Toc321133868)

[7.1. Test Deliverables 5](#_Toc321133869)

[7.2. Testing Tasks 5](#_Toc321133870)

[7.3. Responsibilities 5](#_Toc321133871)

[7.4. Resources 5](#_Toc321133872)

[7.5. Schedule 5](#_Toc321133873)

[8. Environmental requirements 5](#_Toc321133874)

[8.1. Hardware 5](#_Toc321133875)

[8.2. Software 5](#_Toc321133876)

[8.3. Security 5](#_Toc321133877)

[8.4. Tasks 5](#_Toc321133878)

[8.5. Publications 5](#_Toc321133879)

[8.6. Risks and Assumptions 5](#_Toc321133880)

[9. Plan Approvals 5](#_Toc321133881)

**Revision History**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Date** | **Reason for changes** | **Version** |
| Mateusz Golab | 1/04/2012 | Document created | 1.0 |
|  |  |  |  |

# Introduction

## 1.1. Objectives

## 1.2. Testing strategy

## 1.3. Scope

## 1.4. Reference Material

## 1.5. Glossary

# 2. Test items

## 2.1. Program modules

## 2.2. Job Control Procedures

## 2.3. User Procedures

## 2.4. Operator Procedures

# 3. Features to be tested

# 4. Features not to be tested

# Approach

## 5.1. Component Testing

## 5.2. Integration Testing

## 5.3. Conversion Testing

## 5.4. Job Stream Testing

## 5.5. Interface Testing

## 5.6. Security Testing

## 5.7. Recovery Testing

## 5.8. Performance Testing

## 5.9. Regression Testing

## 5.10. Acceptance Testing

# Pass / Fail Criteria

## 6.1. Suspension Criteria

## 6.2. Resumption Criteria

## 6.3. Approval Criteria

# Testing Process

## 7.1. Test Deliverables

## 7.2. Testing Tasks

## 7.3. Responsibilities

## 7.4. Resources

## 7.5. Schedule

## Environmental requirements

## 8.1. Hardware

## 8.2. Software

## 8.3. Security

## 8.4. Tasks

## 8.5. Publications

## 8.6. Risks and Assumptions

# Plan Approvals